**Workflow & Timeline**:

|  |  |  |  |
| --- | --- | --- | --- |
| **Phase** | **Task** | **Timeline** | **Status** |
| Requirements Gathering | Defining features and app structure | 11-14-2024 | Done |
| Design and Prototyping | Developing UI/UX mockups | 11/16/2024 To 11/18/2024 | Done |
| Software Development | Building core functionalities | 11/19/2024 To 12/03/2024 | On going |
| Testing and Debugging | User testing and issue resolution | 12/05/2024 To 12/20/2024 | On going |
| Deployment | Publishing app | 12/30/2024 To 01/02/2025 |  |
| Maintenance | Post-launch support | 01/02/2025 To Deadline: 3rd week January |  |